# TODO List

- Others:

  - Project Proposal. (Hazem)

- Search for Dobot Magician Python Library. (Hazem)

- Search for Starter Code. (Hazem)

- Dobot Magician’s DH Model?

- Dobot Magician’s 3D Model? (Youssef)

- Print Chess Pieces in Alex. (Before the project is Due by 2 Weeks)

- Get a (x by y) Chessboard. (Before the project is Due by 2 Weeks)

- GitHub Repo (Youssef) (New Repo)

- Hazem:

  - Search for Dobot Magician Simulator. (Due 6-12)

    - RoboDK?

    - Gazebo?

  - f“{Name}.py”: (Before the project is Due by a Week)

    - Parameters:

      - Old Move

      - New Move

      - Inverse kinematics parameter?

    - Output:

      - Move the arm

- Raheem:

  - Find out Optimal Chessboard Dimensions (L x W): (Due 5-12)

    - (29x29, 28x28, 27x27).

  - Find out the Suction Cup’s Maximum Decrease in Height. (Due 5-12)

    - 1 cm.

  - Find out the Needed Increase in the Chessboard’s Height. (Due 5-12)

    - 4.5 cm, 5 cm.

  - Find out the Dobot’s Camera Range (L x W). (Due 5-12)

  - Find the Optimal Chess Pieces’ Dimensions (L x W x H). (Due 5-12)

    - 2.25 cm to 2.5 cm.

  - Find out the Suction Cup’s Cup Diameter. (Due 5-12)

    - 2 cm.

  - Doable Code: (Before the project is Due by a Week)

    - Play Voice Snippets of Hikaru after the Arm Plays a Move.

    - Add voice detection so users can confirm moves without pressing a button.

- Youssef:

  - C2M Code: (Before the project is Due by a Week)

    - How Does the Dobot’s Camera Work.

    - Docstring.

    - Improve on the Code.

  - CEM Code: (Before the project is Due by a Week)

    - Docstring.

    - Update Stockfish Version?

    - Improve on the Code.

  - Main Code: (Before the project is Due by 3 days)

    - Write the Outline.

      - CLI ?

      - GUI App ?

      - Web App ?

  - Chess Pieces STL Files. (Due 8-12)